ASHLAND PARKING LOT REPAVING SCHEDULE

LOT N1

Scheduled for repaving

4/18 – 4/22

Weather permitting

LOT S1

Scheduled for repaving

4/25 – 4/29

Weather permitting

LOT N2

Scheduled for repaving

5/16 – 5/20

Weather permitting

LOT N3 &

METER AREA

Scheduled for repaving

5/9 – 5/13

Weather permitting

LOT S2

Scheduled for repaving

5/2 – 5/6

Weather permitting

S2