HADDONFIELD PARKING LOT REPAVING SCHEDULE

LOTS S1 & S2

Scheduled for repaving

5/31 – 6/3

Weather permitting

LOTS N2 & N3

Scheduled for repaving

6/6 – 6/10

Weather permitting

LOTS N1 & S3

Scheduled for repaving

6/13 – 6/17

Weather permitting